SCHEDULE OF PROCUREMENT ACTIVITIES

| Contract Name: | Supply and Delivery of Three (3) Units Electromagnetic Fullbore Flowmeters | Mode of Procurement: |
| --- | --- | --- |
| Approved Budget for the Contract: | Php728,750.00 | Public Bidding for Goods and Services |
| Procurement Activity | Schedule | Participants |
| Issuance of Invitation for the Pre-Procurement Conference | N/A | End–user unit/Finance/ BAC, TWG, Observers |
| Pre-Procurement Conference | N/A | End-user unit BAC, TWG, Observers |
| Advertisement in a Newspaper of general Circulation | N/A | BAC Secretariat |
| Posting of Invitation to Bid/ Request for Expression of Interest | April 11-18, 2014 | BAC Secretariat |
| Posting at PhilGEPS website | April 11-18, 2014 | BAC Secretariat |
| Posting at MSFWD website | April 11-18, 2014 | BAC Secretariat |
| Posting at MSFWD Bulletin Board | April 11-18, 2014 | BAC Secretariat |
| Issuance and Availability of Bidding Documents | April 11, 2014 until before the deadline for Submission of Bids on April 21, 2014 | BAC Secretariat, Prospective Bidders |
| Issuance of invitation to Observers | April 15, 2014 | BAC Secretariat |
| Pre-bid Conference |  | BAC, BAC Secretariat, TWG, end-user unit, Observers |
| Distribution of Minutes of Pre-bid Conference to Bidders thru Facsimile with acknowledgment page Website Registered Mail, Courier |  | BAC, BAC Secretariat |
| Receipt of Request for clarification from prospective bidders |  | BAC, BAC Secretariat |
| Issuance of Supplemental Bulletin Thru facsimile with acknowledgement page Website Registered Mail Courier |  | BAC, BAC Secretariat |
| Submission, Receipt and Opening of Bids | April 21, 2014, 2:00 P.M. | BAC, BAC Secretariat, TWG, Prospective Bidders, Observers |
| Submission of Additional Requirements | April 21, 2014 | BAC, BAC Secretariat, Prospective Bidders |
| Bid Evaluation: Determination of Lowest Calculated Bid | April 21, 2014 | BAC, BAC Secretariat, TWG, Observers |
| Issuance of Notice to LCB to submit documentary requirements | April 21, 2014 | BAC, BAC Secretariat |
| Post Qualification | April 22, 2014 | BAC, BAC Secretariat, TWG, Observers |
| Submission of Documentary Requirements | Not later than April 22, 2014 | Lowest Calculated Bidder |
| Site Inspection | April 22, 2014 | BAC, BAC Secretariat, TWG, Observers |
| BAC Meeting (Result of Post Qualification) | April 23, 2014 | BAC, BAC Secretariat, TWG, Observers |
| Submission of Recommendation of BAC to the Head of the Procuring Entity and Approval of the Notice of Award | April 24, 2014 | BAC, BAC Secretariat, TWG |
| Preparation / Finalization of Contract and Other Documentary Requirements (To be prepared in advance) | April 24, 2014 | BAC, BAC Secretariat |
| Approval of the HOPE of the Contract of Notice of Award | Nearest MSFWD Board Meeting on April 24, 2014 | Interim General Manager, MSFWD Board |
| Issuance of Notice of Award (NOA) | Upon approval by MSFWD Board of Notice of Award on April 24, 2014 | Interim General Manager, Winning Bidder |
| Posting of Notice of Award in The PhilGEPS website MSFWD website and Bulletin Board | Three (3) days from the issuance of NOA or not later than April 25, 2014 | BAC Secretariat |
| Posting of Performance Security | Ten (10) days from receipt of NOA or not later than May 5, 2015 | Winning Bidder |
| Signing of Contract | Upon receipt of Performance Security | Interim General Manager, Winning Bidder, BAC Secretariat |
| Issuance of the Notice to Proceed | Upon signing of the Contract | Interim General Manager, Winning Bidder, BAC Secretariat |
| Posting of NTP and Contract In the PhilGEPS website MSFWD website and Bulletin Board | Upon signing of the Contract or not later than Seven (7) days from issuance of Notice to Proceed (NTP) | BAC Secretariat |
| Start of Contract | Seven (7) days upon issuance of NTP | Winning Bidder |

Prepared by:

VANESSA F. CABE

BAC Secretariat

BIDS AND AWARDS COMMITTEE

ERICO JOSUE B. VILLAMIL	RAUL E. UCHAYAN

Vice Chairperson	Member

LOVIE A. JODORMEO	MARIANO D. VALLE III

Member	Member

DYNAH C. MAGGAY

Chairperson